## Slide 1: Quick Quiz
An I-On Project
            Progress Update
Participants:
Vitor Mexia 36070
Tiago Carvalho 36080
Supervisor:
Prof. Pedro Félix

## Slide 2: I-On project
  Support systems for academic activity
  Open Source
Notes: Quick Quiz is a project to promote the interaction between professors and his students during class by providing a way for a teacher to present questions (quizzes) which the students can then answer anonymously.

## Slide 3: Quick Quiz
  Create quiz sessions as a registered user
  Support for session templates
  Reply to quizzes anonymously
  Application abuse prevention
Notes: Quick Quiz is a project to promote the interaction between professors and his students during class by providing a way for a teacher to present questions (quizzes) which the students can then answer anonymously.

## Slide 4: Requirements
Easy and secure authentication
Concept of quiz session
All quizzes answers are anonymous
Notes: Quick Quiz is a project to promote the interaction between professors and his students during class by providing a way for a teacher to present questions (quizzes) which the students can then answer anonymously.

## Slide 5: Architecture
  Change to proposed architecture
Notes: Quick Quiz is a project to promote the interaction between professors and his students during class by providing a way for a teacher to present questions (quizzes) which the students can then answer anonymously.

## Slide 6: Progress

## Slide 7: April 10th to 23rd (week 6 & 7) API Definition and repository structure
Highlights
API endpoints
Elasticsearch data model
API input/output models
Challenges
Spring Boot
Spring Data Elasticsearch
OpenAPI

## Slide 8: April 24th to May 13rd (week 8, 9 & 10) API Improvements and Frontend start
Highlights
Redefine response output
Finished remaining API endpoints
Implemented frontend initial design and authentication
Challenges
Problem+JSON
JSON Siren
React

## Slide 9: Next Steps

## Slide 10: May 15th to 28rd (week 11 & 10) Frontend development
Highlights
Implement all major features in website
Implement websockets
Improve API where needed
Challenges
React
Websockets

## Slide 11: May 28th to June 4th (week 12 & 13) Initial Deployment
Highlights
Deploy to Heroku (dev/staging environment)
Prepare demo
Implement extra functionality
Challenges
Heroku
Heroku-Bonsai

## Slide 12: Application Login workflow
Small video of website showing the logging in workflow (Work in progress…)

## Slide 13: Elasticsearch structure

## Slide 14: What next (June/July)
Week 14 &15
Week 16 &17
Week 18 &19
Project restructuring
Extra functionality
Improvements
Integration Tests
Final details

## Slide 15: Q&A Thank You